Test Plan

Project	YouTube Videos	Project Code (if available)
Customer	QA Minds
Author	Veronica Garcia, Josue Pinto, Adriana Benitez, Marianty Delgado, Bernardo Cabrera, Eduardo Olivares, Mauricio Berumen
Receivers	Project Team
Approvers	Project Manager: Diego Cruz
Date	08/03/20	Version	0.1

Revision History
Version	Date	Author	Changes Summary
0.1	08/03/20	Veronica Garcia, Josue Pinto, Adriana Benitez, Marianty Delgado, Bernardo Cabrera, Eduardo Olivares, Mauricio Berumen	Initial version

Table of Contents

Introduction
This document intends to summarize all the testing activities to be conducted under the scope of YouTube project. Details will be given on the features to be tested, on the deliverables and the results.
Test Items
1. Home Page:
  1. Header Area
  2. Main Area
  3. Left Menu
2. Video Detail Pages
3. SRS – Documentation can be found on branch ***

Features to be tested
Header:
- Login Button
- Search field and Search button
- Create
- YouTube App
- Settings
Main Area
- Search Validation
- Video Categories (Recommended, Trends, Break News)
- Video Component( Video Title, Author, Views, Video Thumbnail)
Video Details
- Same Header
- A list of related content on the right side of the page
- Player
- Video Information
  - Title
  - Views
  - Likes
  - Dislikes
  - Description
- Comments

Left Menu
- The left menu area should have the following options
  - Home
  - Trending
  - Subscriptions
  - Library
  - History

Features not to be tested
- The logged user
-Upload videos
-Live broadcast
-Buy or Rent movies
-Add comments
-Like / Dislike / Share / Save video
-Advertising
Performance conditions: Examination the speed and responsiveness of the web, its CPU and memory usage.
Security Testing
Usability Testing

Approach
Focus will be given on the provided SRS document. And after all test cases are executed, a test report will be summarized to show the quality of this app. Following test approaches will be used in test execution:
- Functional Testing: testers will verify that the software functions as intended and meets the requirements set out for it.
- Integration test: After all the features are integrated, end-to-end scenarios will be tested to ensure the communication functionality.
- Regression test: After developers fix the bug in one feature, regression test will be executed by testers to ensure that the other functions are not affected. Regression suite will be created and automated with IntelliJ (Java), and Selenium Web driver.

This project is using an “Agile” approach, with weekly iterations.
Testing will be conducted in Chrome browser.
Maven will be used as a project management

Item pass/fail Criteria
Following the principles outlined below, a test item would be judged as pass or fail.
- Preconditions are met
- Inputs are carried out as specified
- The result works as what specified in output => Pass
- The system doesn't work or not the same as output specification => Fail

Pass:
- Implementation Task ticket in Issue Tracking System closed and zero (0) High or above priority defects opened.
- No High/Critical/Blocker defects in Open status.
Fail:
- Implementation Task ticket in Issue Tracking System reopened.
- At least one (1) High or above priority defect is opened.
Suspension and Resumption Requirements
Tester should keep in touch with the team all the time when test is going on. If any bugs found can be fixed by developers quickly and no need to start the testing process from the beginning.
Suspension requirements:
- Blocker incident opened for a feature
- Feature not fully implemented yet (implementation task reopened)
- Solid deliverable demonstration has failed
Resumption requirements:
- Blocker incident marked as resolved and ready to test
- Implementation task and all related subtasks marked as resolved and ready to test

Test Deliverables
The documents that testing will deliver will be:
- Test plan
- Test Outcome Report
- Test case suite
- Regression test suite
- UML diagram for automation framework
Testing Tasks

Review the SRS, the document under test is tested for consistency of information, spelling, phrasing and syntax. Any document that will be delivered to the customer has to pass from the Quality Assurance Team for review,.
Test Plan implementation
- Test data preparation
- Test case creation
- Test case execution
- Test Outcome Report at the end of the testing session

Environmental Needs
- Chrome latest version
- Chrome Driver latest version

Application Server: IntelliJ IDE (Java) Selenium WebDriver

Responsibilities
Roles and Responsibilities as per the Test Process:
Name	Role
Josue Pinto	QA
Veronica Garcia	QA
Adriana Benitez	QA
Mari Delgado	QA
Eduardo Olivares	QA
Bernardo Cabrera	QA
Mauricio Berumen	QA

Schedule
Scheduled testing start date:
Scheduled testing end date:
Risks and Contingencies
Risk:
Some implementation tasks may not be finished on time.

Mitigation action:
Phased approach in testing, focusing on completed parts first.
Coordination with Project Management and Development team to clarify problems.